Sprint 3 Plan

# Sprint 3

Total Story Points: 12 Total Hours: 19:40

## Current Velocity: 12 Hours Taken: 7:40

## Story 10: Vehicle Registration Search

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Database search integration | 3 | 2 |
| T02 | Retrieval data entry | 2 | 1 |
|  | Story Points: 3 Total Hours: | 5 | 3 |

## Story 13: Smoking Violations

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Smoking rules/regulations | 1 |  |
| T02 | Smoking database | 2 |  |
| T03 | Smoking database integration | 2 |  |
|  | Story Points: 2 Total Hours: | 5 |  |

## Story 26: Visitor Permit Application

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Integration into current permit application | 2 | 2 |
|  | Story Points: 3 Total Hours: | 2 | 2 |

## Story 27: Health and Safety Violations

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | H&S violations database | 2 |  |
| T02 | Integration into app | 2 |  |
| T03 | Create Data Entry Form | 1 |  |
|  | Story Points: 2 Total Hours: | 5 |  |

## Additional Tasks Based On Client Feedback

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Change colour scheme to be more appealing | 1 | 1 |
| T02 | Change the text in the home page (parking rules), with the addition to decreasing the amount of text as there’s too much | 0:30 | 0:45 |
| T03 | Create a homepage with the parking rules listed on the next tab perhaps(?) Because at the moment, the parking rules is on the first page which doesn’t look appealing at the moment to the user | 1 | 1 |
| T04 | Database to work properly, as the last Release showed no functionality yet only displayed an example | 0:10 | 0:05 |
|  | Story Points: 2 Total Hours: | 2:40 | 2:50 |