Sprint 4 Plan

# Sprint 4

Total Story Points: 15 Total Hours: 24

## Current Velocity: 15 Total House Taken:

## Story 08: Renew Permit

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Add editing to database | 3 |  |
| T02 | Create front-end permit renew option | 2 |  |
|  | Story Points: 2 Total Hours: | 5 |  |

## Story 11: Issue Parking Violations

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Application form finalization | 1 |  |
| T02 | Link front-end to database | 1 |  |
|  | Story Points: 2 Total Hours: | 2 |  |

## Story 12: View Existing Citations

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Adding citations to user info database section | 1 |  |
| T02 | link front-end citation to database | 1 |  |
|  | Story Points: 3 Total Hours: | 2 |  |

## Story 20: Permit Expiration Notification

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Code for recognising expiration | 4 |  |
| T02 | Popup box for notification | 1 |  |
|  | Story Points: 4 Total Hours: | 5 |  |

## Story 13: Smoking Violations

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Smoking rules/regulations | 1 |  |
| T02 | Smoking database | 2 |  |
| T03 | Smoking database integration | 2 |  |
|  | Story Points: 2 Total Hours: | 5 |  |

## Story 27: Health and Safety Violations

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | H&S violations database | 2 |  |
| T02 | Integration into app | 2 |  |
| T03 | Create Data Entry Form | 1 |  |
|  | Story Points: 2 Total Hours: | 5 |  |

## Additional Tasks Based On Client Feedback

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Visible error trapping for database input | 3 |  |
| T02 | User interface finalization | 2 |  |
|  | Story Points: Total Hours: | 5 |  |